# NU-82027: Product Import with Data Mapping: PRD Gap Analysis

| Author | Vasyl Boyko |
| --- | --- |
| Stakeholders | Kiu Ming WongJames ZhangLogan Chang |
| PRD | PRD - Product Hub |
| Created | Apr 22, 2026 |
| Last updated | Apr 22, 2026 |
| Status | Draft |

# Product Import with Data Mapping: PRD Gap Analysis

## Purpose

This document summarizes findings from the engineering spike (NU-82027) investigating the feasibility of the Product Import with Data Mapping MVP. We analyzed the PRD against real production data from 3 brand export files (2 Shopify, 1 Faire) and the existing VETL ingestion infrastructure. The goal is to surface gaps and incorrect assumptions early so Product and Engineering can make informed scope and design decisions before implementation begins.

## How We Validated

We profiled 3 real product export files that represent common brand onboarding scenarios:

| File | Platform | Columns | Rows | Distinct Products |
| --- | --- | --- | --- | --- |
| Shopify (Lizush) | Shopify | 59 | 1,346 | 145 |
| Shopify (My Sister's Cottage) | Shopify | 26 | 177 | ~52 |
| Faire (Anaz) | Faire | 67 | 176 | 34 |

These files were tested against every assumption in the PRD. Findings are organized by impact.

## Critical Gaps

These could undermine the MVP's core value proposition ("reduce median time-to-first-live-portal by 10%").

### 1. Real export files are multi-row per product -- the PRD assumes flat rows

The assumption: The PRD's mapping UI and validation logic treat each CSV row as one product or variant entity. The auto-mapping engine maps "uploaded file columns to NuO's standardized product schema" on a row-by-row basis.

The reality: None of the 3 sample files work this way. Both Shopify and Faire use multiple rows per product:

| File | Product Example | Rows for 1 Product | Breakdown |
| --- | --- | --- | --- |
| Shopify Lizush | "Magic Bag" gift set | 52 rows | 1 product header + 8 variants + 43 image-only rows |
| Shopify Cottage | Heart Birthstone Charm | 13 rows | 1 product header + 12 color variants |
| Faire | Argyle Sweaters | 6 rows | 1 product header + 5 color/size variants |

In Shopify's format, a single product's data is spread across many rows:

- Row 1: Full product info (title, description, status) + first variant (SKU, price, option values)

- Rows 2-N: Additional variants (only variant-specific fields filled, product-level fields are blank)

- Remaining rows: Image-only (all fields blank except the product grouping key and image URL)

Why this matters: Before column mapping can even begin, the importer needs a pre-processing step to:

- Detect the product grouping key (Shopify uses Handle, Faire uses Product Token)

- Separate product rows from image-only rows (via filtering into parallel processing threads)

- Route products and images to separate processing pipelines

- Then apply column mapping within each thread

This pre-processing layer is more fundamental than column mapping and is not addressed anywhere in the PRD (not in MVP, not in Phase 2).

Question for Product: Should file structure detection and normalization be part of MVP scope? Without it, the importer cannot process real-world Shopify or Faire exports at all.

### 2. 67-85% of columns in real files have no NuO equivalent -- silent data loss

The assumption: The PRD describes mapping source columns to NuO standard fields. Users can "leave unmapped optional fields blank." There is no mention of what happens to source columns that don't correspond to any NuO field.

The reality:

| File | Total Columns | Mappable to NuO | Would Be Silently Dropped |
| --- | --- | --- | --- |
| Shopify Lizush | 59 | ~9 (15%) | ~50 (85%) |
| Shopify Cottage | 26 | ~8 (31%) | ~18 (69%) |
| Faire | 67 | ~22 (33%) | ~45 (67%) |

Examples of data that would be lost without warning:

- Faire: HS6 Tariff Code (96% filled), Made In Country (98% filled), packaged dimensions, customization settings

- Shopify: Vendor, Tags, SEO metadata, inventory policies, cost per item, variant images

These are not obscure fields -- tariff codes and country of origin are legally required for international trade. Brands would upload a file expecting all their data to be imported, and the majority would silently disappear.

Recommendation:

- At minimum: the mapping review UI must clearly show which source columns are unmapped and warn "data in these columns will not be imported"

- Better: allow mapping source columns to FDM fields

### 3. "Fix your file and re-upload" doesn't work for the problems brands will actually hit

The assumption: The PRD's MVP strategy for value-level issues is: reject the file, show errors, and have brands fix their source file and re-upload.

The reality: Testing against real data, these are the errors brands would see:

| Problem | Example from Real Data | Brand Experience |
| --- | --- | --- |
| Missing required column (season) | 2 of 3 files have no season column at all | Brand must open the file in an editor, add a column, and populate every row with a value. Technically possible, but is this the UX we want for a feature designed to reduce onboarding friction? |
| Incompatible category format | Shopify: "Health & Beauty > Personal Care > Cosmetics > Bath & Body > Bar Soap" / Faire: "Cardigan - Women's" / NuO expects: flat value like "cardigan" | Brand has no way to discover NuO's valid category list from the error message |
| Conditional field semantics | Option1 Value means "Color" in some rows and "Scent" in others (same file, same column) | Requires conditional logic, not a CSV edit |
| Prepack metadata (Faire) | "1-1-1-1-1;2XL-M-L-S-XL" describes quantity/size assortment for set products | Not a size column -- it's prepack metadata with no NuO standard equivalent, would need an FDM field |
| Status value mismatch | Faire: "Published" / Shopify: "active" / NuO expects: boolean | Error says "invalid value" but doesn't list what's valid |

The old template-based flow at least told brands the exact format expected (example rows, instruction headers). The new flow removes that scaffolding and replaces it with rejection errors that don't say what's accepted.

Risk: Net time savings may be zero or negative -- the pain shifts from "reformat to our template" to "guess what our system accepts."

Recommendations:

- Error messages must include accepted values for enum/controlled fields (not just "invalid value for Color" but "accepted values: Red, Blue, Green, ...")

- For missing required columns with no source data (like season), allow setting a constant/default value in the mapping UI rather than blocking the entire import

### 4. Auto-mapping can't be calibrated without real data -- and real data is harder than expected

The assumption: The PRD defines confidence thresholds (0.7, 0.9) and matching strategies (exact, synonym, fuzzy) but provides no sample data, no platform list, and no format distribution.

The reality: Even between two files from the same platform (Shopify), column naming is inconsistent:

| Concept | Shopify File 1 | Shopify File 2 | Faire | Difficulty |
| --- | --- | --- | --- | --- |
| Product name | Title | Namen (German!) | Product Name (English) | Needs multilingual synonyms |
| SKU | Variant SKU | Style Number | SKU | Different framing per file |
| Description | Body (HTML) | (missing) | Description (English) | Platform-specific jargon |
| Retail price | Variant Compare At Price | (missing) | USD Unit Retail Price | Shopify-specific jargon |
| Barcode | Variant Barcode | Variant Barcode | GTIN | Industry vs colloquial term |
| Brand | Vendor | Brand Name | (implicit -- single-brand file) | "Vendor" is ambiguous |
| Weight | Variant Grams | Variant Grams | Item Weight | Different units implied |

Without real sample files to build and test the synonym dictionary against, the auto-mapping engine's accuracy claims are untestable.

Recommendation: Gather 5-10 anonymized real brand upload files from the Integration/Onboarding team. Also collect common column headers from top export platforms (Shopify, Faire, WooCommerce, BigCommerce). This is a prerequisite for meaningful development of the auto-mapping engine.

## Medium Gaps

These need product decisions but won't block the MVP if addressed.

### 5. 1:1 column mapping won't handle common real-world patterns

The PRD implicitly assumes one source column maps to one NuO field. Real data shows:

- Conditional routing needed: Shopify's Option1 Value means different things depending on Option1 Name (which can be "Color", "Scent", "Size", "Style", or even "Name on the lid" -- all in the same file)

- Multi-value splitting needed: Faire's Product Images column contains space-separated URLs; Shopify's Tags column contains comma-separated values

Question for Product: Is 1:1 mapping the intended MVP constraint? If so, brands with these patterns must restructure their files before upload -- which works against the PRD's goal of "eliminating file reformatting."

### 6. Image handling is more complex than the PRD acknowledges

The PRD lists Primary Image and Additional Images as schema fields but doesn't specify how they work in the import flow. Real data shows three distinct patterns:

| Platform | Pattern | Complexity |
| --- | --- | --- |
| Shopify | One image URL per row, separate rows per image (up to 43 image rows for one product) | Requires row filtering + aggregation |
| Faire | Multiple space-separated URLs in a single cell | Requires delimiter splitting |
| Both | Separate "product image" vs "variant image" columns | Different semantic meaning |

Question for Product: Is image URL import in MVP scope? If yes, it ties into the multi-row pre-processing from Gap #1. The broader Product Hub roadmap defers bulk image upload to milestone 5, which may mean CSV image URLs are also out of scope.

## Build vs. Reuse Decision: VETL

### The PRD's position

The PRD excludes VETL as "VETL/API Automation Integration" in the Out of Scope section, stating: "API integration requires separate technical contracts and is out-of-scope until the core workflow succeeds."

### What we found

VETL is not just an API automation tool. It already provides:

| Capability | VETL Status | PRD Proposes |
| --- | --- | --- |
| CSV/XLSX file ingestion | Existing (file-based extractors) | Build new |
| Column mapping schema layer | Existing (schema.proto dimensions) | Build new |
| Data validation (required fields, types, ranges, enums) | Existing (27 transform types, configurable without code) | Build new (Phase 2) |
| Cross-row dedup | Existing (Distinct / GroupBy transforms) | Build new (Phase 2) |
| Category validation | Existing (Join against reference table) | Build new (Phase 2) |
| Multi-row handling | Existing (Filter + separate sink transforms for products vs images in the current 32-step pipeline) | Not addressed |
| Strict all-or-nothing commit | Achievable via NullSink two-pass approach, no code changes | Build new |
| Per-row error reporting | Existing -- executor produces summary_log.csv with STATUS, MESSAGE, source file + line number per product group | Build new |

Our investigation confirmed that ~90% of the PRD's Phase 2 validation requirements can be configured using existing VETL transforms with pipeline template changes alone -- no new Go code needed.

### Error reporting: deeper than initially assessed

VETL has three layers of error data:

- Go transform layer: Schema validator currently fails-fast on the first bad row. Limited for user-facing reporting, but all upstream transform logs go to BigQuery via a remote Logging Service.

- Legacy executor (Node.js): Already produces a summary_log.csv with one row per product group containing: STATUS (SUCCESS/ERROR), product identifiers (style/season/color/brand_id), MESSAGE (including parsed per-field Mongoose validation errors from appserver), and METADATA with source file name and line number. Pre-validation errors (missing group keys, product not found) also include full original CSV row data.

- Frontend: Currently shows aggregate counts and a download link for the summary CSV. The gRPC APIs ListJobLogs and ArtifactRead exist in the protobuf definitions but are not yet wired to appserver HTTP endpoints.

The per-row error data the PRD requires already exists in the executor layer. The work is about surfacing it -- wiring up the existing gRPC APIs and building inline error display in the frontend.

### What's genuinely new (regardless of build vs. reuse)

- The auto-mapping confidence engine (fuzzy/synonym matching with scoring) -- this is new work either way

- The mapping review UI (frontend) -- this is new work either way

- Inline per-row error display in the UI -- the error data already exists in VETL's summary_log.csv; the work is wiring existing gRPC APIs through appserver and building a frontend error table

Recommendation: This should be a conscious build-vs-reuse decision made by Product and Engineering leadership together. The frontend (upload page, mapping review UI, inline error display) is genuinely new work. The backend pipeline (file parsing, validation, transformation, product upsert, per-row error logging) already exists in VETL. Building it from scratch means longer time to MVP, more maintenance surface, and divergence from the existing product import infrastructure.

## Summary

| # | Gap | Severity | Status | Key Evidence |
| --- | --- | --- | --- | --- |
| 1 | Multi-row product structure not addressed | Critical | New finding -- not in any PRD phase | All 3 files use multi-row; up to 52 rows per product |
| 2 | Silent data loss for unmapped columns | Critical | Not addressed in PRD | 67-85% of columns would be silently dropped |
| 3 | "Fix and re-upload" without actionable guidance | Critical | Partially addressed in Phase 2 | Missing columns, incompatible formats, conditional logic can't be fixed by editing CSV |
| 4 | No sample data to calibrate auto-mapping | Critical | Not addressed | Column names vary dramatically even within same platform |
| 5 | 1:1 column mapping assumed | Medium | Implicit assumption | Conditional semantics, multi-value columns |
| 6 | Image handling unclear | Medium | Not specified | Three distinct patterns across platforms |
| 7 | VETL excluded based on incorrect characterization | Decision needed | Out of Scope rationale is inaccurate | ~90% of validation requirements map to existing VETL transforms; per-row error data already exists |

### Suggested Next Steps

- Align on multi-row pre-processing -- this is a prerequisite that should be in MVP scope

- Decide on VETL reuse -- conscious build-vs-reuse conversation with Engineering leadership

- Gather real brand export files from Integration/Onboarding for auto-mapping calibration

- Clarify MVP scope boundaries -- which of these gaps are acceptable constraints vs. must-fix?