# MVP: Product Import with Data Mapping

Status: <In review> | Last updated: Mar 25, 2026, Author(s) : Kiu Ming Wong, Links: Project Plan, <TBD>

## 1. Executive Summary

This MVP enables brands to upload their product catalogs in any CSV or XLSX format; no NuO template required. This release eliminates the historical bottleneck of having to reformat files for import, dramatically reducing onboarding friction. The MVP focuses on a strict all-or-nothing commit model, an auto-mapping engine, review UI, and actionable error handling. The end goal is to replace the legacy uploader for manual brand catalog imports in NuO, with repeat-workflow acceleration via saved mappings per brand.

## 2. Problem Statement

Brands waste significant time reformatting their product files to match NuO's template before they can import their data. This manual, error-prone step is the primary onboarding friction and a root cause of delayed catalog go-lives. A successful MVP will eliminate file reformatting as a blocker, letting brands use their native files and accelerating their time to first import.

The scale of this problem is significant. Comparable analysis from retailer side, show merchants spend roughly 33 hours per month on catalog maintenance; equivalent to one dedicated employee's time. Assuming an average of 15 minutes per product with prepared information, a merchant adding 133 products per month via the UI reaches this ceiling quickly. This overhead increases operating costs and creates friction in scaling and updating their online presence.

The complexity compounds when merchants prepare products for eCommerce, which is comparable to Marketplace needs. While most merchants require just one iteration to set up a new product in-store, 93% of products need 2 to 9 iterations to be ready for online. This signals that merchants are repeatedly reopening product pages to fix or complete missing data; creating further frustration and delay.

Field-level completion data confirms where the gaps are most acute:

Note: Quality of the data is a separate issues and is currently being assessed via a different workstream. Details here.

| Existing Fields | Purpose | Curent Required Fields | Current Completeness | Search Data Needs | PO Sync Data Needs | Recommendations Data Needs | Insights Data Needs | E Series Shipping Use Case / AI Assistant |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Season | Seasonal classification | Required | 100% | ✔ | ✔ | ✔ | ✔ |  |
| Style Number | Internal unique product identifier assigned by brands | Required | 100% | ✔ | ✔ | ✔ | ✔ |  |
| Color | Attribute used to define product color | Required | 100% | ✔ | ✔ | ✔ | ✔ |  |
| Brand Name | Identifies brand | Required | 100% | ✔ | ✔ | ✔ | ✔ | ✔ |
| Manufacturer Name | Identifies Manufacturer | Required | 100% | ✔ | ✔ | ✔ | ✔ |  |
| Product Name | Product name | Required | 100% | ✔ | ✔ | ✔ | ✔ | ✔ |
| Wholesale Price | Wholesale cost/price for PO and pricing checks | Required | 97% | – | – | – | ✔ |  |
| Size | Attribute used for size variations | Required | 100% | ✔ | ✔ | ✔ | ✔ |  |
| Product Description | Detailed narrative; used for search relevance | Recommended | 46% | ✔ | ✔ | ✔ | ✔ | ✔ |
| Category (Leaf Node) | Specific Lightspeed category; ensures discoverability | Recommended | 84% | ✔ | ✔ | ✔ | ✔ |  |
| Sub category | Finer classification (e.g., “Running Shoes”) | Recommended | 39% | ✔ | ✔ | ✔ | ✔ |  |
| Primary Image | Main image | Recommended | 84% | ✔ | ✔ | ✔ | ✔ | ✔ (4 to 5) |
| Additional Images | Extra images; improves conversion | Optional | TBD | ✔ | ✔ | ✔ | ✔ | ✔ (4 to 5) |
| Gender | Indicates target demographic | Optional | 22% | ✔ | – | ✔ | ✔ |  |
| MPN | Manufacturer’s part number | Optional | 0.10% | ✔ | ✔ | ✔ | ✔ |  |
| SKU | Unique internal identifier | Optional | 4.38% | ✔ | ✔ | ✔ | ✔ |  |
| GTIN | Global Trade Item Number) is a unique identifier used globally to identify a product | Optional | TBD | ✔ | ✔ | ✔ | ✔ |  |
| UPC | Universal Product Code; passes checksum | Required for Retail Partners only | 44% | ✔ | ✔ | ✔ | ✔ |  |
| EAN | European Article Number (if applicable) | Optional | 1% | ✔ | ✔ | ✔ | ✔ |  |
| DEPARTMENT | A subdivision within a division that groups products with similar use, | Optional | 46% | – | – | – | ✔ |  |
| DIVISION | A high-level grouping of related product categories | Optional | TBD | – | – | – | ✔ |  |
| Weight |  | Optional | TBD | – | – | – | ✔ | ✔ |
| Dimensions |  | Optional | TBD | ✔ | – | – | ✔ | ✔ |

Fields like Description (46%), MPN (0.10%), EAN (1.18%), and UPC (44%) are critically underpopulated. These are not optional fields for a complete, sellable marketplace catalog — their absence is a direct consequence of the friction in the current import process. The overall field completeness baseline is 69.6%. This MVP targets [TBD] removing the reformatting barrier and improving data quality through clear validation and error guidance.

## 3. Goals & KPIs

- Primary KPI: Reduce median time-to-first-live-portal by 10% within 3 months post-launch.

- Secondary KPIs:

  - Mapping accuracy rate: Initial auto-mapped columns confirmed without manual correction (track and improve post-launch; baseline TBD).

  - Import first-attempt success rate: Track % of files committed without error on first try (improve over time).

- Operational KPI: Lower support ticket volume for product imports (target: significant reduction post-launch).

## 4. Brand Segmentation

NuORDER Brand Subscription Tiers - 2026

| Subscription Tiers | Import Template Support | TAM (TBD) | Hypothesized Approach |
| --- | --- | --- | --- |
| Freemium Brands (Retail Brand & Network) | No | TBD | Manual Template |
| Commission Brands (Connect) | Yes (Ingestion Support) | TBD | Integration Team |
| Paid Subscription Brands (Core & Enterprise) | Yes | TBD | Core: Integration Team Enterprise: API Approach |

Enterprise / Plus - API Integrations

Connect - No longer being supported

## 5. Scope & Phases (Open for Discussion)

| Feature | Reasoning | Phase |
| --- | --- | --- |
| Upload Page (drag & drop, file selector) | Core entry point for brands, must support typical user workflows and expectations. | MVP |
| Auto-mapping Engine (exact, synonym, fuzzy matching with confidence) | Foundational to eliminating template reformatting; automation provides immediate value and reduces user effort. | MVP |
| Mapping Review UI (confirmation/correction) | No auto-mapping is perfect; user must verify or override to ensure data correctness. | MVP |
| CSV and XLSX Format Support | These are the two standard file types received from brands. | MVP |
| Mapping Persistence per Brand | Brands often upload repeated structures; persisting mapping removes friction from subsequent imports. | MVP (Nice to Have) |
| Basic Validation Engine (schema, business rules, cross-row) | Ensures only clean, processable data is committed, upholding system integrity. | MVP / Phase 2 (TBD) |
| On-screen Error Messages (row, field, plain explanation, suggested fix) | If errors occur, users need clear, actionable feedback or benefits of the new workflow are lost. | MVP / Phase 2 |
| Strict Commit Model (all-or-nothing) | Simplifies build and user understanding for MVP; avoids edge-case complexity before usage data is available. | MVP / Phase 2 |
| Downloadable Error Report (CSV/XLSX) | Brands need a portable record of errors to fix their files offline; on-screen errors alone are insufficient for files with many rows. | MVP / Phase 2 |

### b. Out of Scope

- Hybrid Commit Model (commit valid, hold invalid rows): Why: Adds state management and re-upload reconciliation complexity. Strict commit is sufficient to prove MVP value; revisit after learning from user usage and pain points.

- Value Mapping UI (bulk manual value assignment): Why: Core pain point is column mapping, not value translation; advanced mapping is deferred to Phase 2 as brand feedback or demand indicates.

- VETL/API Automation Integration: Why: Brand-user manual uploads are the MVP focus; API integration requires separate technical contracts and is out-of-scope until the core workflow succeeds.

- Horizontal/Vertical Variant Auto-detection: Why: Automatic structure detection increases complexity; MVP supports a single default structure (recommend vertical) until proven need/feedback. (TBD: confirm with Engineering)

- Inline Error Editing in UI: Why: Re-upload is simple and reliable for MVP; inline fixes require significant UI and state tracking work, best deferred until after usability validation.

- Import Job History/Audit Log UI: Why: System logs activity for security; user-facing job history is less critical for initial value and can be built out later.

## 6. Requirements

### MVP

### Upload

- "Import Products" page is accessible via the Import button on the product directory (Brand Admin > Data).

- Page must include the title "Import Products" and clear self-service instructions (exact copy: TBD — UX/Content to provide).

- Implement a drag and drop area: dropping a file triggers the import job.

- Implement a file selector: clicking "Select file to upload" opens the local file browser; selecting a file and clicking "Open" triggers the import job.

- Accept CSV and XLSX file formats only.

- File size and row limits: TBD (Engineering to confirm).

- Note: Two additional upload entry points are under consideration for future phases — (1) upload using a NuO-formatted template and (2) upload using a product export from another platform. Both are deferred and marked TBD.

### Column Mapping

Auto-Mapping Engine

- System must automatically map uploaded file columns to NuO's standardized product schema.

  - Open Question: What is this?

    - Map to current state for users

    - Export from current state to map to Marketplace state:

      - Existing Defined Marketplace Taxonomy & Attributes: https://docs.google.com/spreadsheets/d/14KiCeblVbk2OaJAuPtSgNtO8m7TuA19oKdL_kNYsux4/edit?gid=777303526#gid=777303526

      - Lightspeed Marketplace FE <> BE Taxonomy Mapping: https://docs.google.com/spreadsheets/d/1iQIvZ-ZdS95LW-3x8vpG_hDQvabworfIpvy_DAsHUIo/edit?gid=402854003#gid=402854003

    - Interim State:

      - Hybrid of existing and where areas are lacking use Shopify

    - Target Goal:

      - Shopify Standard Product Taxonomy for Inspiration: https://shopify.github.io/product-taxonomy/releases/2026-02/

- Mapping logic must support:

  - Exact header name matches (case-insensitive)

  - Common synonym matching (e.g., "SKU", "Style Code" → SKU)

  - Fuzzy matching for minor spelling variations

- Mapping must cover:

  - Core product fields (e.g., product name, brand, SKU, price, category)

  - Variant fields (e.g., size, color)

  - Optional/custom attributes

Mapping Confidence & Review

- Each mapped field must have a confidence score.

- Fields below the defined confidence threshold must be flagged for user review.

- Required fields that cannot be mapped must be surfaced and must block progression.

- Confidence threshold: TBD (Product/Data to define pre-launch).

Matching Processing

- Fuzzy Matching :Generate Confidence Scores based on header matches

- Match Decision:

  - Confidence ≥ 0.9 : Auto-confirm, assign to UI

  - Confidence 0.7 - 0.9 : Provide Recommended Match with option to reassign

  - Confidence < 0.7 : Route to Brand review where we ask them to select

Mapping Review UI

- After file upload and before import execution, user sees a mapping review screen.

- Left column: uploaded file columns. Right column: NuO standard fields.

- User can:

  - Adjust incorrect mappings via dropdown selection

  - Leave unmapped optional fields blank

  - See required fields clearly labeled

- System must prevent progression if required fields are unmapped.

Mapping Persistence

- System stores mapping configuration per brand.

- User can override saved mappings at any time.

Format Support

- Must support CSV and XLSX formats.

- Must support both horizontal variant structures (size variants in multiple columns of a single product row) and vertical variant structures (size variants in multiple rows of the same product).

- Note: Auto-detection of horizontal vs. vertical structure is out of scope for MVP. Default structure: TBD (Engineering/Product to confirm).

- VETL integration is out of scope for MVP.

### Phase 2:

### Validation

Validation Engine

- System must validate all data after mapping confirmation and before any database write.

- Validation must include:

- a) Schema Validation:

  - Required fields are present

  - Correct data types (e.g., numeric fields contain numbers)

  - Date format validation

  - Valid category IDs or names

- b) Business Rules Validation:

  - Unique SKU constraint within brand

  - Price must be ≥ 0

  - Inventory quantity must be ≥ 0

  - Variant structure integrity (no orphan variants)

  - Valid enum values (e.g., status must be Active/Inactive)

- c) Cross-Row Validation:

  - Duplicate SKUs within the file are flagged

  - Duplicate product + variant combinations are flagged

Validation Timing

- Validation runs after mapping confirmation.

- Validation must complete before any data is written to the database.

- Strict model: no partial writes. If any row fails validation, no rows are committed.

Validation Output

- For each error, the system must identify:

  - Row number (matching uploaded file row number)

  - Column/field name

  - Validation rule violated

  - Suggested correction where possible

### Error Handling

Error Clarity

- Each error must include:

  - Row number matching the uploaded file

  - Field name

  - Plain-language description of the issue

  - Suggested correction where applicable

- Example format: Row 24 – Price: "ABC" is not a valid number. Enter a numeric value (e.g., 19.99).

Error Categorization

- Errors must be grouped by:

  - Missing required fields

  - Invalid format

  - Duplicate values

  - Business rule conflicts

Error Summary View

- Display total rows processed, total errors found, and total rows affected.

- Provide expandable detail view per error.

Downloadable Error Report

- User can download a CSV/XLSX error report.

- Report must include: original row data, error column(s), and plain-language error descriptions.

Strict Commit Model

- If any validation error exists, the entire import is blocked. No rows are written to the database.

- User must resolve all errors and re-upload the corrected file.

### Value Mapping

Value mapping addresses a separate problem: uploaded field values that do not match NuO's standardized taxonomy (e.g., "Navy Blue" vs. "Blue", "Womens" vs. "Women"). This is deferred to Phase 2 because the MVP focuses on eliminating file reformatting, not taxonomy translation.

- Detection of unmatched values in controlled fields after column mapping

- Suggestion engine (exact match, normalization, fuzzy match, synonym dictionary)

- Value Mapping review UI (Uploaded Value | Suggested NuO Value | Final Selected Value)

- Bulk action: map all occurrences of a value at once

- Persistence: save Brand + Field + Uploaded Value → Standard Value mappings for future uploads

For MVP, brands encountering taxonomy mismatches must correct values in their source file and re-upload.

## 7. Acceptance Criteria

### Upload

- Given a user clicks "Import" on the product directory, when the page loads, then the user opens the Import Products page.

- Given the Import Products page is open, when the page loads, then the user sees the title "Import Products" and self-service instructions.

- Given the Import Products page is open, when the page loads, then the user sees a drag and drop area.

- Given a user drags and drops a file into the drag and drop area, when the file is dropped, then the uploader triggers the import job for that file.

- Given the Import Products page is open, when the page loads, then the user sees a "Select file to upload" option.

- Given a user clicks "Select file to upload", when the file browser opens and the user selects a file and clicks "Open", then the uploader triggers the import job for the selected file.

### Column Mapping

- Given a file with recognizable headers, when the file is uploaded, then the system automatically maps columns to the corresponding NuO fields.

- Given a column labeled with a known synonym (e.g., "Style Code"), when the file is uploaded, then the system maps it to the corresponding NuO field (e.g., SKU).

- Given a column with an ambiguous header and mapping confidence below threshold, when the file is uploaded, then the column is flagged for user review.

- Given a required NuO field (e.g., Product Name) is unmapped, when the user attempts to proceed, then the system blocks progression and highlights the missing mapping.

- Given an incorrectly mapped column, when the user selects a different NuO field from the dropdown, then the updated mapping is applied to the import job.

- Given a brand previously confirmed a mapping, when a file with a similar structure is uploaded, then the system pre-applies the saved mapping.

### Validation

- Given a row missing Product Name, when validation runs, then the row is flagged as invalid with a missing required field error.

- Given a price field contains text (e.g., "ABC"), when validation runs, then the row is flagged with a data type error.

- Given two rows in the file contain the same SKU, when validation runs, then both rows are flagged as duplicates.

- Given a SKU already exists in NuO for the brand, when validation runs, then the row is flagged as conflicting.

- Given at least one validation error exists, when the user attempts to confirm import, then the system prevents any data from being committed (Strict model).

- Given a file with 100 rows and 3 invalid rows, when validation completes, then the system identifies exactly those 3 rows and their corresponding fields.

### Error Handling

- Given a missing required field, when validation fails, then the error message states exactly which field is missing and how to fix it.

- Given a data type error, when the error is displayed, then the message uses plain language and avoids technical jargon (no stack traces).

- Given an error in row 12, when errors are displayed, then the row number shown corresponds exactly to row 12 in the uploaded file.

- Given a file with 50 rows and 5 errors, when validation completes, then the summary displays "50 rows processed, 5 errors found".

- Given validation errors exist, when the user clicks "Download Error Report", then a CSV/XLSX file is downloaded containing all row-level error details including original row data, error column(s), and descriptions.

- Given an unexpected system error occurs during import, when the job fails, then the user sees a clear failure message and is not left in an indeterminate state (no silent failures).

## 8. Non-Functional Requirements

- Performance: Async processing for files above [TBD] rows for acceptable load time (<2 min on max size).

- File Handling: Enforce row count and size limits (to be defined by engineering).

- Security: Access limited to authorized brand users; backend audit log of all import attempts.

- Error Reporting: All import failures generate a clear, actionable error surfaced to user—no silent fails or partial commits.

## 9. Risks

- Auto-mapping accuracy:

  - Likelihood: High

  - Impact: Medium

  - Mitigation: Manual override in review UI, flag low-confidence matches, iteration on synonym set post-launch.

- Strict commit model frustration for large/error-prone files:

  - Likelihood: Medium

  - Impact: Medium

  - Mitigation: Make total error count and affected rows highly visible; fast error/fix feedback; plan for hybrid model in Phase 2 if user pain is validated.

## 10. Open Questions

- What is the standardized schema? (Product Decision needed)

  - This would require a data governance committee where we can align XFN.

- What variant structure (vertical or horizontal) is supported for MVP? (Engineering/Product decision needed)

- What are exact file size and row count limits? (Engineering to define)

- What are initial auto-mapping confidence thresholds? (To be set by Product/Data)

- What instructional copy/guidance is shown on the Import page? (UX/Content deliverable)